# Flag Tag

Grant Proposal & Development Plan

# Overview

Flag Tag is a multiplayer keep-away game built on Decentraland SDK7 using the authoritative server architecture. Players compete in 5-minute rounds running 24/7, fighting to hold the flag the longest. The game features combat items (melee attacks, shells, bananas), teleportation portals, and a real-time leaderboard.

Current Status: Live on mobile and Bevy clients at flagtag.dcl.eth. Desktop client temporarily incompatible due to SDK auth-server support not yet merged into the latest SDK release (~May 2026).

Grant Ask: $X,000 over 4 months (May–August 2026)

## Budget Breakdown

| Category | Amount | Notes |
| --- | --- | --- |
| Programmer(s) — code review & optimization | $X | Server efficiency, scalability audit |
| 3D Asset Commissions — flag, level, items | $X | Flag, shells, bananas, teleport gates, level |
| Emote Commissions (3) | $X | Attack, stun, carry flag — all with avatar masking |
| Audio — music & sound effects | $X | 1 background track, 9+ SFX |
| Wearable Commission | $X | Flag Tag branded wearable |
| Project Lead (Luke) | $X | Development, integration, event hosting, community |
| Total | $X,000 |  |

# Phase 1 — Grant Application & SDK Feature Readiness

April 2026

| Date | Milestone |
| --- | --- |
| 03/25 | Physics Impulses goes live in SDK |
| 04/07 | Submit Regenesis Labs grant application |
| 05/01 | Accept grant from Regenesis Labs |
| 05/01 | SDK releases: Authoritative Server, Jiggle Bones, Avatar Masking |

Contingency: If auth-server is delayed past May, Phase 2 proceeds with a 3rd-party server implementation (Node.js + WebSockets). Code will be structured to migrate back to auth-server when available, ensuring no idle time.

# Phase 2 — Desktop Relaunch & Foundation

May 2026

### Code & Infrastructure

- Relaunch Flag Tag on desktop client with official auth-server SDK

- Hire programmer(s) to audit codebase for server efficiency and scalability

- Target: support 20+ concurrent players without performance degradation

- Implement real analytics tracking (unique players, session length, retention, concurrent users)

- Confirm full parity between mobile and desktop clients

### Commission Kickoff (long lead time — start early)

- Commission 3 emotes with avatar masking (attack, stun, carry flag)

- Commission flag redesign to match splash art with jiggle bones

- Begin audio production (1 background track, 9+ sound effects)

### Success Metrics

- Desktop client fully functional with auth-server

- Analytics pipeline live and collecting data

- All commissions contracted and in progress

# Phase 3 — Production & Polish

June–July 2026

### Asset Integration

- Integrate redesigned flag with jiggle bone physics

- Redesign/improve level using Townscaper pipeline

- Redesign shells, bananas, and teleport gates

- Integrate commissioned emotes with avatar masking

  - Melee attack emote — works while walking/running

  - Stun emote — interrupts movement

  - Carry flag emote — works while walking/running

- Integrate new audio (background track + sound effects)

- Improve hit/miss VFX

### New Gameplay Exploration

- Speed boost items

- Immunity items

- Cooldown reducer items

- Physics impulse booster items

- Glider updrafts

Items that prove fun in playtesting move to production; others are cut.

### UI & Branding

- Redesign all UI elements for both mobile and desktop

- Commission/build Flag Tag wearable

- Build onboarding flow for new players (tutorial, help overlay)

### Success Metrics

- All commissioned assets integrated and functional

- At least 2 new gameplay items shipped

- UI redesign complete on both platforms

# Phase 4 — Launch, Growth & Competitive Play

August 2026

### Official Launch

- Public launch event

- Create recurring events 2–3 times per week on the Decentraland Events calendar

- Social media content: gameplay clips, leaderboard highlights, event announcements

### Progression & Incentives

- Develop incentive/progression system

  - Prizes for top players

  - Wearable rewards

  - Persistent powerup unlocks

- End-of-grant tournament with prizes for top players

### Iteration

- Bug fixes and gameplay tweaks based on player feedback

- Balance tuning on combat items and round pacing

### Success Metrics

| Metric | Target |
| --- | --- |
| Unique players per week | X+ |
| Average session length | X+ minutes |
| Returning players (week-over-week) | X%+ |
| Peak concurrent players during events | X+ |

# Deliverables to Regenesis Labs

- A fun, polished multiplayer game that gives users something to do in Decentraland and sets the bar for what the grants program can produce

- A featured mobile game — fully optimized and playable on the Decentraland mobile client

- Open-source code — the full Flag Tag codebase that anyone can deploy, remix, or learn from

- Analytics report — player data over the grant period proving engagement and growth

- Developer documentation — a guide for other builders on creating authoritative multiplayer games in Decentraland using the auth-server SDK

# Collaboration with Mobile Client Team

These items require coordination with the Decentraland mobile development team. Bug reports and feature requests will be filed through proper channels:

- Custom button support / input customization

- Jump, double jump, glide, and run speed parity between mobile and desktop clients

# Future Vision (Post-Grant)

These are natural spin-offs from Flag Tag that could be incubated after the grant period:

- Capture the Flag — Remix Flag Tag into a team-based CTF mode with bases, scoring, and team mechanics

- Portable Experience — Build Flag Tag as a portable experience triggered by equipping a wearable, playable across all of Genesis City or any World

References:

- Regenesis Grants Program RFC — https://forum.decentraland.org/t/rfc-regenesis-grants-program-request-for-comments/25003

- Regenesis Grants Notion — https://decentraland.notion.site/299d3d81a51a45f2aa15982a8612d3e2?v=dcc9188c31864cc288b43978ff7d9026&p=3285f41146a580379c31c837a18dc2e7&pm=c